RDDA Production Codex Build Thread

Master Implementation Package — Phases 1 to 8

# Purpose

This document captures the production implementation plan for the RDDA platform in Codex-ready engineering format. It is intended to bridge the finalized planning architecture into actual repository implementation, validation, QA, and operational readiness.

# Implementation Principles

Build incrementally in production-safe order.

Never skip foundational systems.

Validate each layer before proceeding.

Keep systems CMS-driven where appropriate.

Prioritize maintainability, accessibility, SEO, governance, and nonprofit sustainability.

# Phase 1 — Foundation + Infrastructure

## Objective

Initialize the production-safe RDDA repository architecture using Next.js App Router, TypeScript, Tailwind CSS, Payload CMS, Supabase, Vercel, linting, environment variables, and CI/CD baseline.

## Dependencies / Context

Finalized architecture documents and selected production stack.

GitHub repository and development machine ready.

## Files / Folders Created or Updated

.github/workflows/ci.yml

src/app

src/collections

src/components

src/config

src/lib

src/payload.config.ts

.env.example

.prettierrc

next.config.ts

## Key Deliverables

Repository scaffold

Next.js App Router project

Tailwind and TypeScript configuration

Payload CMS installation

Supabase client libraries

Environment variable architecture

Folder structure

Linting/formatting standards

Vercel readiness

CI/CD baseline

Local development workflow

## Implementation Summary

Create the app with create-next-app using TypeScript, Tailwind, ESLint, App Router, src directory, and @/* alias.

Install Payload, Payload PostgreSQL adapter, Lexical rich text, Supabase client libraries, Supabase SSR package, Sharp, Zod, Prettier, and ESLint config.

Create base collections for Users and Media.

Configure Payload to use Supabase PostgreSQL through DATABASE_URI.

Create Supabase browser/server clients and environment validation.

Create GitHub Actions workflow for typecheck, lint, and build.

## Validation Steps

npm run typecheck

npm run lint

npm run build

npm run dev

Confirm homepage loads and app compiles.

## QA Checklist

[ ] Repository scaffold

[ ] Next.js App Router project

[ ] Tailwind and TypeScript configuration

[ ] Payload CMS installation

[ ] Supabase client libraries

[ ] Environment variable architecture

[ ] Folder structure

[ ] Linting/formatting standards

[ ] Vercel readiness

[ ] CI/CD baseline

## Potential Risks and Mitigations

Payload and Supabase auth confusion: keep Supabase Auth for public/member users and Payload Auth for CMS/admin governance.

Missing Vercel environment variables: mirror .env.example into Vercel project settings.

Overbuilding too early: start with Users and Media only.

## Recommended Git Commit Themes

Phase 1: add foundation + infrastructure foundation

Phase 1: validate implementation and QA checklist

Phase 1: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.

# Phase 2 — Authentication + Security Foundation

## Objective

Implement Supabase Auth, SSR session handling, protected routes, RBAC foundation, middleware route protection, and admin/member boundary separation.

## Dependencies / Context

Prior phases 1–1 completed and validated.

Environment variables and Payload/Supabase connections available.

## Files / Folders Created or Updated

middleware.ts

src/lib/auth/roles.ts

src/lib/auth/permissions.ts

src/lib/auth/guards.ts

src/lib/auth/session.ts

src/lib/supabase/admin.ts

src/app/(frontend)/login/page.tsx

src/app/(frontend)/dashboard/page.tsx

## Key Deliverables

Supabase Auth foundation

Session utilities

Middleware route protection

Role definitions

Permission matrix

Login page

Protected dashboard route

Server-only Supabase admin client

## Implementation Summary

Define platform roles: admin, moderator, doula, member, guest.

Define permission matrix for managing users, moderating content, managing own profile, directory submissions, and dashboard access.

Create Supabase SSR session helpers.

Create middleware to protect /dashboard and /member routes.

Create magic-link login page.

Create protected member dashboard route.

## Validation Steps

Confirm email auth provider is enabled in Supabase.

Confirm magic link login works.

Confirm logged-out users redirect from protected routes to /login.

Confirm service role key is never used client-side.

## QA Checklist

[ ] Supabase Auth foundation

[ ] Session utilities

[ ] Middleware route protection

[ ] Role definitions

[ ] Permission matrix

[ ] Login page

[ ] Protected dashboard route

[ ] Server-only Supabase admin client

## Potential Risks and Mitigations

Middleware redirect loops: keep matcher narrow.

Session hydration issues: use @supabase/ssr helpers.

RBAC overcomplexity: keep Phase 2 minimal.

## Recommended Git Commit Themes

Phase 2: add authentication + security foundation foundation

Phase 2: validate implementation and QA checklist

Phase 2: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.

# Phase 3 — Database + CMS Production Foundation

## Objective

Build the production content model and CMS architecture using Payload CMS on Supabase PostgreSQL, including collections, globals, reusable fields, reusable blocks, SEO fields, moderation states, and type generation.

## Dependencies / Context

Prior phases 1–2 completed and validated.

Environment variables and Payload/Supabase connections available.

## Files / Folders Created or Updated

src/collections/Pages.ts

src/collections/Services.ts

src/collections/Doulas.ts

src/collections/Categories.ts

src/collections/Locations.ts

src/collections/Submissions.ts

src/globals/Homepage.ts

src/globals/Navigation.ts

src/globals/Footer.ts

src/globals/SiteSettings.ts

src/fields/slug.ts

src/fields/seo.ts

src/fields/status.ts

src/blocks/hero/Hero.ts

src/blocks/cta/CTA.ts

## Key Deliverables

Core collections

Globals

Reusable fields

Reusable content blocks

CMS workflow states

Typed Payload schemas

## Implementation Summary

Create reusable slug, SEO, rich text, and status fields.

Create hero and CTA reusable blocks.

Create Pages collection with draft versions and block layout.

Create Services collection with lifecycle service types.

Create Doulas collection with service areas, specialties, availability, contact fields, SEO fields, and draft support.

Create Navigation, Footer, Homepage, and Site Settings globals.

Update payload.config.ts to include collections and globals.

## Validation Steps

npm run payload:generate-types

Confirm collections appear in Payload Admin.

Confirm globals appear in Payload Admin.

Confirm Supabase tables are generated.

Confirm draft/published workflow works.

## QA Checklist

[ ] Core collections

[ ] Globals

[ ] Reusable fields

[ ] Reusable content blocks

[ ] CMS workflow states

[ ] Typed Payload schemas

## Potential Risks and Mitigations

Collection sprawl: build incrementally.

Block sprawl: maintain reusable block standards.

Schema drift: regenerate Payload types after every model change.

## Recommended Git Commit Themes

Phase 3: add database + cms production foundation foundation

Phase 3: validate implementation and QA checklist

Phase 3: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.

# Phase 4 — Frontend Platform Foundation

## Objective

Build the reusable frontend architecture, including design system tokens, layout components, CMS block rendering, homepage rendering, dynamic CMS page routing, metadata, navigation globals, footer globals, and site settings integration.

## Dependencies / Context

Prior phases 1–3 completed and validated.

Environment variables and Payload/Supabase connections available.

## Files / Folders Created or Updated

src/app/globals.css

src/components/layout/Container.tsx

src/components/ui/Button.tsx

src/components/layout/SiteHeader.tsx

src/components/layout/SiteFooter.tsx

src/components/blocks/RenderBlocks.tsx

src/components/blocks/HeroBlock.tsx

src/components/blocks/CTABlock.tsx

src/lib/payload/getPayloadClient.ts

src/lib/payload/pages.ts

src/lib/payload/globals.ts

src/lib/seo/metadata.ts

src/app/(frontend)/page.tsx

src/app/(frontend)/[slug]/page.tsx

## Key Deliverables

Design tokens

Container, Button, Header, Footer

CMS block renderer

CMS-driven homepage

Dynamic [slug] pages

404 handling

CMS-managed navigation and footer

SEO metadata utility

## Implementation Summary

Create RDDA design tokens in Tailwind/global CSS.

Create layout components and reusable button.

Create Payload Local API helper.

Create Hero and CTA React renderers.

Create RenderBlocks switch-based CMS block renderer.

Render homepage from published CMS page with fallback content.

Add dynamic CMS pages for published pages only.

Add metadata generation from CMS SEO fields.

Fetch Navigation, Footer, and Site Settings globals in the frontend layout.

## Validation Steps

Homepage renders fallback content.

CMS home page replaces fallback content when published.

Published /about and /services pages render dynamically.

Draft pages do not render publicly.

404 page appears for missing/unpublished pages.

Navigation and footer load from Payload globals.

## QA Checklist

[ ] Design tokens

[ ] Container, Button, Header, Footer

[ ] CMS block renderer

[ ] CMS-driven homepage

[ ] Dynamic [slug] pages

[ ] 404 handling

[ ] CMS-managed navigation and footer

[ ] SEO metadata utility

## Potential Risks and Mitigations

Missing CMS content: fallback homepage and fallback navigation/footer prevent blank pages.

Slug conflicts with future routes: reserve core route names.

Database availability during build: validate production DB readiness before deploy.

## Recommended Git Commit Themes

Phase 4: add frontend platform foundation foundation

Phase 4: validate implementation and QA checklist

Phase 4: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.

# Phase 5 — Directory + Discovery Foundation

## Objective

Implement the public doula directory, filtering architecture, profile pages, pagination, profile images, contact visibility controls, and directory SEO schema foundation.

## Dependencies / Context

Prior phases 1–4 completed and validated.

Environment variables and Payload/Supabase connections available.

## Files / Folders Created or Updated

src/collections/Categories.ts

src/collections/Locations.ts

src/collections/Doulas.ts

src/lib/payload/doulas.ts

src/components/directory/DoulaCard.tsx

src/components/directory/DirectoryFilters.tsx

src/components/directory/Pagination.tsx

src/components/media/PayloadImage.tsx

src/components/richText/RichText.tsx

src/lib/seo/schema.ts

src/app/(frontend)/doulas/page.tsx

src/app/(frontend)/doulas/[slug]/page.tsx

## Key Deliverables

/doulas directory route

/doulas/[slug] profile route

Categories collection

Locations collection

Doula cards

Directory filters

Pagination

Profile images

Contact visibility controls

Person schema

## Implementation Summary

Create Categories and Locations taxonomy collections.

Update Doulas collection with profile headline, bio, service areas, specialties, availability, contact fields, SEO, privacy toggles, and priority sorting.

Create directory query utilities for published-only listings and relationship filters.

Create directory filters using URL query parameters.

Create paginated directory results.

Create profile page with image, headline, availability, contact visibility controls, and JSON-LD Person schema.

## Validation Steps

Test /doulas.

Test /doulas?page=2.

Test /doulas?accepting=true.

Test /doulas?specialty=birth-doula.

Test /doulas?location=red-deer.

Test /doulas/[slug].

Confirm draft profiles are not public.

## QA Checklist

[ ] /doulas directory route

[ ] /doulas/[slug] profile route

[ ] Categories collection

[ ] Locations collection

[ ] Doula cards

[ ] Directory filters

[ ] Pagination

[ ] Profile images

[ ] Contact visibility controls

[ ] Person schema

## Potential Risks and Mitigations

Relationship filtering may need adjustment after validating actual Payload relationship output.

Rich text renderer requires final Lexical JSON rendering refinement.

Contact privacy: phone hidden by default.

## Recommended Git Commit Themes

Phase 5: add directory + discovery foundation foundation

Phase 5: validate implementation and QA checklist

Phase 5: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.

# Phase 6 — Member + Moderation Systems Foundation

## Objective

Implement the governance workflow for member dashboards, doula profile submissions, moderation queue, role enforcement, audit logging, ownership, profile update submissions, and approved update application.

## Dependencies / Context

Prior phases 1–5 completed and validated.

Environment variables and Payload/Supabase connections available.

## Files / Folders Created or Updated

src/collections/Submissions.ts

src/collections/AuditLogs.ts

src/lib/payload/submissions.ts

src/lib/audit/createAuditLog.ts

src/lib/auth/requireRole.ts

src/lib/auth/profile.ts

src/lib/validation/submissionReview.ts

src/lib/validation/profileUpdate.ts

src/lib/payload/applyProfileUpdate.ts

src/components/forms/DoulaSubmissionForm.tsx

src/components/forms/DoulaProfileUpdateForm.tsx

src/components/moderation/ModerationCard.tsx

src/components/moderation/ModerationActionForm.tsx

src/app/(frontend)/member/page.tsx

src/app/(frontend)/member/profile-submission/page.tsx

src/app/(frontend)/member/submissions/page.tsx

src/app/(frontend)/member/doula-profile/page.tsx

src/app/(frontend)/member/doula-profile/edit/page.tsx

src/app/(frontend)/moderation/page.tsx

src/app/api/member/profile-submission/route.ts

src/app/api/member/doula-profile-update/route.ts

src/app/api/moderation/submissions/[id]/route.ts

supabase/migrations/001_profiles.sql

supabase/migrations/002_profile_auto_creation.sql

## Key Deliverables

Member dashboard

Profile submission workflow

Submissions collection

Audit Logs collection

Moderation queue

Moderation action form

RBAC enforcement

Zod validation

Supabase profile table

Profile ownership

Profile update workflow

Approved update application

## Implementation Summary

Create Submissions collection for doula-profile, doula-profile-update, event, and resource submissions.

Create Audit Logs collection for governance traceability.

Create member dashboard and profile submission form.

Create protected submission API route that writes a pending-review submission and audit log.

Create moderation queue that displays pending submissions.

Create moderation action API with approve, reject, and needs-revision states.

Enforce moderator/admin roles using Supabase profiles table.

Add Zod validation for moderation decisions and profile updates.

Create Supabase public.profiles table with RLS and automatic auth trigger.

Add ownerUserId to submissions and doula profiles.

Create member submission history and owned-profile status pages.

Add profile update submissions that require moderation before public changes appear.

Apply approved profile-update submissions to public doula profiles.

Block duplicate pending profile updates per member.

## Validation Steps

Confirm logged-out users redirect from /member and /moderation.

Confirm non-moderators cannot access moderation queue.

Confirm submissions create pending-review records.

Confirm audit logs are created for submissions and moderation actions.

Confirm approved submissions can create draft doula profiles.

Confirm members can view submission history.

Confirm members with owned profile can request updates.

Confirm duplicate pending update requests are rejected.

Confirm approved profile updates apply to public profiles only after moderation.

## QA Checklist

[ ] Member dashboard

[ ] Profile submission workflow

[ ] Submissions collection

[ ] Audit Logs collection

[ ] Moderation queue

[ ] Moderation action form

[ ] RBAC enforcement

[ ] Zod validation

[ ] Supabase profile table

[ ] Profile ownership

## Potential Risks and Mitigations

Role metadata may not exist: use public.profiles table as source of truth.

Auto-created doula slugs may duplicate: add unique slug helper later.

Profile update utility may overwrite empty fields: add partial-field merge later.

Audit metadata is basic: formal structured audit schema later.

## Recommended Git Commit Themes

Phase 6: add member + moderation systems foundation foundation

Phase 6: validate implementation and QA checklist

Phase 6: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.

# Phase 7 — Optimization + Launch Preparation Foundation

## Objective

Implement production hardening, SEO infrastructure, analytics, monitoring, security headers, deployment readiness, QA tooling, accessibility workflow, and launch-readiness documentation.

## Dependencies / Context

Prior phases 1–6 completed and validated.

Environment variables and Payload/Supabase connections available.

## Files / Folders Created or Updated

next.config.ts

src/app/robots.ts

src/app/sitemap.ts

src/components/analytics/AnalyticsProvider.tsx

src/lib/env/production.ts

src/lib/monitoring/logger.ts

src/lib/security/cookies.ts

src/lib/security/headers.ts

src/app/error.tsx

src/app/not-found.tsx

vercel.json

scripts/lighthouse.sh

scripts/broken-links.sh

scripts/accessibility-check.sh

docs/launch-checklist.md

docs/backup-strategy.md

docs/incident-recovery.md

docs/accessibility-audit.md

docs/seo-audit.md

docs/performance-benchmark.md

docs/mobile-qa-checklist.md

docs/production-readiness-scorecard.md

docs/prelaunch-signoff.md

## Key Deliverables

Next.js optimization

Sitemap generation

Robots.txt generation

Analytics provider

Logger utility

Global error boundary

Production 404

Vercel config

Security headers

HTTPS enforcement

Secure cookie strategy

Backup strategy

Incident recovery plan

Launch checklist

QA tooling

Accessibility audit workflow

SEO audit workflow

Performance benchmark workflow

Production readiness scorecard

## Implementation Summary

Optimize Next.js config for strict mode, compression, security headers, image optimization, and package imports.

Create production environment validation helper.

Create monitoring logger utility.

Add global error boundary and root not-found page.

Generate sitemap from published CMS pages and published doula profiles.

Generate robots.txt with disallowed member, moderation, and API routes.

Add Google Analytics provider controlled by NEXT_PUBLIC_GA_ID.

Configure Vercel build settings.

Add secure cookie configuration and HTTPS redirect logic.

Document backup strategy, incident recovery, and launch checklist.

Install Lighthouse, Pa11y, Linkinator, and Axe CLI for production QA.

Add audit scripts and documentation for accessibility, SEO, performance, mobile QA, and production signoff.

## Validation Steps

Run npm run typecheck, lint, build, and dev.

Test /sitemap.xml and /robots.txt.

Confirm error boundary and 404 pages work.

Confirm analytics loads only when configured.

Confirm security headers are active.

Run Lighthouse, broken link, and accessibility audits.

Complete production smoke test after deployment.

## QA Checklist

[ ] Next.js optimization

[ ] Sitemap generation

[ ] Robots.txt generation

[ ] Analytics provider

[ ] Logger utility

[ ] Global error boundary

[ ] Production 404

[ ] Vercel config

[ ] Security headers

[ ] HTTPS enforcement

## Potential Risks and Mitigations

Wildcard image domains too broad: tighten once Payload media domain is finalized.

Analytics before consent: add privacy/cookie workflow later.

RLS policies need incremental production testing.

Lighthouse varies between runs: average multiple runs.

## Recommended Git Commit Themes

Phase 7: add optimization + launch preparation foundation foundation

Phase 7: validate implementation and QA checklist

Phase 7: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.

# Phase 8 — Post-Launch Operations + Sustainability Systems

## Objective

Create the long-term operations, documentation, governance, training, maintenance, release management, upgrade strategy, analytics interpretation, and sustainability framework for RDDA.

## Dependencies / Context

Prior phases 1–7 completed and validated.

Environment variables and Payload/Supabase connections available.

## Files / Folders Created or Updated

src/config/platform.ts

docs/admin-training-guide.md

docs/moderator-training-guide.md

docs/member-onboarding-guide.md

docs/content-governance-policy.md

docs/analytics-interpretation-guide.md

docs/maintenance-procedures.md

docs/release-management-policy.md

docs/upgrade-strategy.md

docs/sustainability-operations.md

docs/future-roadmap.md

## Key Deliverables

Admin training guide

Moderator training guide

Member onboarding guide

Content governance policy

Analytics interpretation guide

Maintenance procedures

Release management policy

Upgrade strategy

Sustainability operations guide

Future roadmap

Platform configuration registry

## Implementation Summary

Create platformConfig registry for organization identity, governance toggles, support email, and maintenance window.

Document admin responsibilities and daily, weekly, and monthly tasks.

Document moderator responsibilities, moderation principles, and review workflow.

Document member onboarding from account creation to profile management.

Document content governance standards, moderation requirements, and prohibited content.

Document analytics KPIs and interpretation cadence.

Document weekly, monthly, and quarterly maintenance procedures.

Document release management flow through feature branches, pull requests, CI, merge, and Vercel deploy.

Document upgrade strategy prioritizing security, accessibility, CMS/editor improvements, and workflow improvements.

Document sustainability operations, staffing model, cost management, and long-term roadmap.

## Validation Steps

Confirm documentation files exist.

Confirm admins, moderators, and members have clear procedures.

Confirm release policy avoids direct production edits.

Confirm maintenance and upgrade cadence is practical for a nonprofit.

Confirm roadmap avoids premature scaling while preserving future extensibility.

## QA Checklist

[ ] Admin training guide

[ ] Moderator training guide

[ ] Member onboarding guide

[ ] Content governance policy

[ ] Analytics interpretation guide

[ ] Maintenance procedures

[ ] Release management policy

[ ] Upgrade strategy

[ ] Sustainability operations guide

[ ] Future roadmap

## Potential Risks and Mitigations

Operational documents may become stale: schedule quarterly review.

Future operators may not be technical: keep instructions plain-language and step-based.

Roadmap creep: prioritize governance, accessibility, and member value before complex features.

## Recommended Git Commit Themes

Phase 8: add post-launch operations + sustainability systems foundation

Phase 8: validate implementation and QA checklist

Phase 8: document risks and next steps

## Confidence

Overall implementation confidence: 0.90–0.95, subject to live repository validation, dependency versions, and actual Payload/Supabase runtime behaviour.